## Slide 1
VoxBox Voice-to-structured visual notes
Android • AI-assisted • offline-first core Two months • zero-budget plan
24BCAPJ • REVIEW MEETING 1

## Slide 2
02
The scope is optimized for the marks that carry the project
marks for the live demonstration
paid services required for the core
planned delivery window
60
8 weeks
$0
Assessment fit
A dependable physical-device demonstration anchors the work. The same verified milestones feed writing, report, viva and all three review meetings.

## Slide 3
Voice capture is fast—but ordinary dictation produces flat text
The design goal is to preserve the speed of speech while producing editable, visual note blocks.
TODAY
Photosynthesis converts light into chemical energy full stop next heading factors affecting photosynthesis bullet point light intensity bullet point carbon dioxide...
The user must stop, edit, format and reorganize after speaking.
OPPORTUNITY
Photosynthesis
Converts light into chemical energy.
• Light intensity • Carbon dioxide • Temperature
A note that is usable immediately—not a transcript waiting for cleanup.
03

## Slide 4
Five stages turn speech into structured notes
Deterministic capture, parsing, rendering and saving work first; optional AI enhancement comes later.
01
Speak
Native Android speech recognition
02
Parse
VoxScript detects intent and values
03
Render
Typed note blocks and visual objects
04
Save
Local Room database and search
05
Enhance
Optional AI, only when enabled
No API key required for steps 1–4
AI is a replaceable provider—not a dependency of the core demo.
04

## Slide 5
One spoken command becomes a chart block—not plain text
The command prefix is configurable—“Tejas” can be replaced with “Vox”, “Note”, or a custom alias.
“Tejas, pie chart, 25 percent, yellow, label wheat.”
VoxScript
Crop composition
Wheat
25%
Editable chart block Color: yellow • Label: wheat
intent = PIE_CHART value = 25 color = YELLOW label = “wheat”
05
Chart: 
| Wheat | Remaining
Share | 25 | 75

## Slide 6
VoxScript is a small, teachable language with customizable aliases
<wake word> + <action> + <content> + [style] + [value] + [label]
CONTENT ACTIONS
heading paragraph bullet / numbered / roman checklist quote / code divider
VISUAL ACTIONS
highlight <color> pie / bar / progress chart flow diagram relationship map indent / promote / demote
SESSION CONTROLS
undo last command end list new section new note save note plain dictation mode
Aliases, wake word, default colors and formatting presets are stored per user.
06

## Slide 7
07
The first release supports high-value note blocks with bounded complexity
Structured text
Headings, paragraphs, bullets, numbering, roman lists, checklists, quotes, code and dividers.
Visual emphasis
Named color highlights, indentation, hierarchy changes and reusable formatting presets.
Native charts
Pie, bar and progress blocks with editable values, labels and colors.
Bounded diagrams
Flowcharts and relationship maps—not arbitrary generated artwork in the two-month scope.

## Slide 8
The native speech layer is designed around Android’s real constraints
This protects privacy, battery life and demo reliability while keeping the no-key baseline practical.
01
Permission
Ask for RECORD_AUDIO in context. Explain why and degrade gracefully if denied.
02
Recognizer
Prefer on-device recognition when available; use the system service as a disclosed fallback.
03
Session
Push-to-talk or bounded listening sessions—not an always-on background microphone.
04
Lifecycle
All calls stay on the main thread; partial/final results are handled; the recognizer is destroyed cleanly.
Android notes that implementations may ignore the offline preference and that SpeechRecognizer is not intended for continuous recognition.
08

## Slide 9
09
Deterministic structure and optional AI solve different problems
Native capture
Speech becomes a visible transcript through Android’s recognizer. No project API key is required.
VoxScript
Commands create predictable editable blocks. The same phrase can be tested repeatedly.
AI enhancement
When enabled, summarize, title, tag, reorganize or follow custom instructions—after preview.
OFFLINE CORE
AVAILABLE FIRST
OPTIONAL LATER

## Slide 10
A layered Android architecture isolates speech, structure and AI
The note model remains stable even if the speech engine or future AI provider changes.
Compose UI
Library • editor • settings
ViewModels
State and user actions
Use cases
Create • edit • organize
Domain
VoxScript • block model
Data
Room • preferences
Speech gateway
Android SpeechRecognizer
Block renderer
Text • lists • charts • flow
AI provider
Optional summary and organization
10

## Slide 11
A block model keeps every spoken result editable
Room stores stable entities; chart and diagram payloads remain structured instead of becoming flat images.
Entity | Key fields | Purpose
Note | id, title, notebookId, createdAt, updatedAt | Container and ordering
Block | id, noteId, type, position, payload | Typed editable content
Style | color, level, listStyle, emphasis | Presentation independent of text
Chart | chartType, values, labels, colors | Native visual note
Diagram | nodes, edges, direction | Bounded flow / relationship map
VoiceRule | wakeWord, aliases, defaults | User customization
Why this matters: the user can edit the label, value, color or hierarchy after speaking without repeating the whole note.
11

## Slide 12
12
The live demonstration tells one complete, memorable story
1 • CAPTURE
2 • STRUCTURE
3 • RETURN
Edit and organize
Correct a transcript, change chart values, move blocks and save in a notebook.
Speak a study note
Create headings, lists, highlights and a wheat pie chart using VoxScript.
Recover
Relaunch, search, reopen the saved note and optionally preview AI enhancement.

## Slide 13
Success is measured at speech, command, note and user levels
No performance percentage is claimed in Review 1; targets will be set after the first versioned test corpus is recorded.
Speech quality
Word error rate on a scripted corpus in quiet and noisy conditions.
Parser quality
Intent accuracy, slot accuracy and rejected/ambiguous command cases.
System quality
Speech-to-block latency, persistence/reload integrity and physical-device stability.
AI quality—later
Faithfulness, coverage, instruction compliance, hallucination rate and user acceptance.
Compare three modes: raw transcript → deterministic VoxScript → optional AI enhancement.
13

## Slide 14
Every milestone must pass two independent verification layers
PASS 1
Automated evidence
• Parser unit tests • Repository and ViewModel tests • Database migration / reload tests • Build, lint and instrumentation checks • Versioned command corpus
PASS 2
Physical-device evidence
• Permission allow / deny flow • Quiet and noisy speech trials • Chart and diagram rendering • App relaunch and note recovery • Timed end-to-end demo rehearsal
A task is committed only after both relevant checks pass—or the log explicitly records why one cannot yet run.
14

## Slide 15
The plan contains the hardest risks before they threaten the demo
The offline deterministic path remains the primary demonstration even if connectivity or an AI service fails.
Recognition varies
Mitigate with bounded phrases, visible transcript correction, aliases, confirmation for destructive commands and a typed fallback.
Scope can explode
Limit diagrams to flowcharts and relationship maps; limit charts to pie, bar and progress in the first release.
AI can hallucinate
Keep AI opt-in, preserve the original transcript, show a diff/preview, never silently overwrite, and store no key in source control.
Privacy baseline: local notes, microphone used only during a visible session, and cloud processing only after explicit user action.
15

## Slide 16
Eight weeks deliver a demonstrable artifact at every review gate
Report writing, citations, screenshots, test evidence and viva notes advance alongside implementation.
W1
W2
W3
W4
W5
W6
W7
W8
Scope • PPT • docs
Data model • Room • editor
Speech gateway • permission
VoxScript • visual blocks
AI provider • customization
Device QA • report • viva
16

## Slide 17
17
The final submission is one synchronized evidence package
Android product
Installable Compose app, local note database, speech sessions, visual blocks and customization.
Research evidence
Versioned speech/command corpus, metrics, error analysis, limitations and AI comparison.
Academic package
Hardbound report draft, review decks, citations, diagrams, screenshots and viva preparation.
Engineering trail
Project guide, append-only change log, dual-verification evidence and focused Git commits.

## Slide 18
The proposal is grounded in official Android documentation
All open-source libraries, AI services and borrowed methods will be acknowledged in the report.
01
Android SpeechRecognizer
developer.android.com/reference/android/speech/SpeechRecognizer
02
Android RecognizerIntent
developer.android.com/reference/android/speech/RecognizerIntent
03
Request runtime permissions
developer.android.com/training/permissions/requesting
04
Recommendations for Android architecture
developer.android.com/topic/architecture/recommendations
18

## Slide 19
Approve the scope. Build the offline core. Prove it on device.
Block model + local persistence
Native speech + VoxScript parser
First verified end-to-end note
NEXT GATE